Highland Jr. High, Mound Fort Jr. High, Mount Ogden Jr.  Re-lighting Bid Proposal

The Ogden School is inviting proposals from qualified companies to retrofit the lighting systems at Highland Jr. High School, Mound Fort Jr. High and Mound Ogden Jr. High.

Proposals must be completed with the attached cover letter with all supporting documentation.  Proposals will be accepted in the office of the Director of Support Services at the Ogden City School District Administration Office, Building One, Room 209, 1950 Monroe Blvd., Ogden, Utah 84401-0619 until 2:00 PM on 18, December 2008.   This will be the closing time for the receipt of all proposals.  Absolutely no proposals will be accepted after this time.  Please submit five (5) copies of your proposal.  Reference the Bid number RFB9001 on the outside of the sealed envelope.

Low proposal will in no way bind the District and final selection and award of the contract will be made by the District or its agents in what they determine to be in their best interest.  They shall be the sole judge in this decision and their findings shall be final.

The Board of Education, Ogden School District or its agents, reserves the right to accept or reject any or all proposals or any portion there of, and to waive any informalities in the bidding in the interest of the Board of Education.

Description:

The work will include demolition of existing lighting fixtures and replacing them with new fixtures. New occupancy sensors will be added to the classrooms. Work will be mainly in corridors and classrooms, not all areas of the school will be retrofitted.

Contractor will be responsible for providing a storage container for materials and tools, no on-site staging areas are available.

All work is to be completed by the end of April, 2009. All pay requests must be submitted by May 15, 2009.

The work is to be performed so not to interfere with the learning environment. Coordination with the school staff and class schedule may allow for daytime work hours. Alternately work may be performed after school, weekends and holidays. Contractor is to submit a bid for daytime working hours and an alternate bid for working evenings, weekends and holiday schedule.

Contractor is welcome to bid on all three projects or any combination of the three projects. A bid must be provided individually for each school; no lump sum bid will be accepted.

A mandatory pre-bid walk through will be held December 10, 2008. Walk through times are as follows:  Highland Jr. High - 9:00 a.m. - 325 Gramercy Avenue, Ogden, Utah

Mound Fort Jr. High - 10:00 a.m. - 1396 Liberty Avenue, Ogden, Utah

Mount Ogden Jr. High - 11:00 a.m. - 3260 Harrison Blvd., Ogden, Utah

**All prints and drawings can be picked up at Ken Garner Engineering, Inc. at

102 West 500 South, Suite 225, Salt Lake City, UT 84101. PH:(801)328-8800.**